# Weekly Project Meeting Minutes

*The main purpose of the document is to capture all the work that has been done by the group over the course of one week and* ***not*** *to write down what was discussed in a single meeting. You should be meeting and/or working throughout the week*.

Date of meeting(s): 17/02/2023

Group Number: 6

Group members present (Name, ID):

* Elda Maria Thomas, 0788788
* Manoj Kumar Ravindranath, 0788281
* Sai Sowmith Komakula, 0792196
* Srilekhya Byreddi, 0798040
* Sreenatha Reddy Ramireddy, 0790903

Specific Activities completed this week:

|  |  |
| --- | --- |
| Elda Maria Thomas | Build project architecture |
| Manoj Kumar Ravindranath | Linear Regression on sample data given by stakeholder |
| Sai Sowmith Komakula | Linear Regression on sample data given by stakeholder |
| Srilekhya Byreddi | Research data for web scraping |
| Sreenatha Reddy Ramireddy | Modified the process flow for stakeholder review |

* All group members have attended the meeting with the stakeholders on 13/02/2023.
* All group members have attended individual project interviews and report status of project.

Specific Output obtained this week:

* Linear regression on sample data given by stakeholders.
* Project architecture

On Target:

* Indicate the current status of your project
  + yellow: a small number of tasks are off track and completion by due date is at risk

Challenges/Disagreements:

* The questions based on regression were a bit challenging to solve.
* Deciding the criteria to choose the patent data available on the USPTO

Planned Activities for coming week:

|  |  |
| --- | --- |
| Elda Maria Thomas | Web scraping |
| Manoj Kumar Ravindranath | Work on the comments given on deliverables |
| Sai Sowmith Komakula | Dataset research |
| Srilekhya Byreddi | Web scrapping |
| Sreenatha Reddy Ramireddy | EDA |